# Couchbase Sales Intelligence Engine
Design Status Update

Date: July 16, 2026

## Current Project Status

Overall Progress

- Data Pipeline: Complete
- Company Normalization: Stable
- Industry Classification: Stable
- Company Intelligence: Stable
- Technology Enrichment: Stable
- Account Enrichment: Stable
- COI Scoring Engine: Needs redesign
- LLM Validation: Stable
- JSON Export: Stable
- Excel Output: Stable
- Streamlit UI: Planned

## Major Accomplishments

• End-to-end pipeline processes ~6,700 Salesforce accounts.
• Outputs:
  - Enterprise_East_Scored.xlsx
  - llm_validation_results.xlsx
  - llm_token_summary.xlsx
  - account_intelligence.json

• Bedrock integration complete:
  - Meta Llama 3 70B
  - Token accounting
  - Cost reporting
  - Parallel execution
  - Checkpointing
  - Cached execution

• Prompt engineering complete:
  - JSON-only responses
  - First character '{'
  - Last character '}'
  - No markdown
  - No commentary

• LLM parser now consistently extracts structured JSON.

## LLM Validation Philosophy

The LLM is an independent auditor of the COI score.

Pipeline:
COI -> Tier Ranking -> LLM Validation -> Sales Brief

The LLM does not modify the COI score.

## Key Discovery

The LLM consistently downgraded many Tier 1 accounts.

Typical results:
- COI: 100
- LLM: 40–60
- Qualification: B/C

Conclusion:
The scoring engine currently rewards attractive companies rather than strong Couchbase opportunities.

## Root Cause

Current COI overweights:
- Industry
- Company size
- AI initiatives
- Engineering signals
- Generic technology indicators

These do not reliably indicate operational database opportunities.

## New COI Philosophy

The scoring engine should answer:

'How likely is this company to benefit from Couchbase?'

Highest-value signals:
- Operational applications
- Transaction processing
- Customer profiles
- Real-time systems
- APIs
- Mobile applications
- Distributed data
- Database modernization
- Scalability requirements
- Database replacement opportunities

Lower-value signals:
- Industry
- Revenue
- Company size
- Generic AI initiatives
- Generic cloud adoption

## Technical Debt / Next Work

1. Redesign scoring_engine.py
   - Increase weighting for workload evidence.
   - Reduce weighting for generic company attributes.
   - Make every point explainable.

2. Expand company_patterns.json
   - workload_strength
   - database_intensity
   - operational_complexity
   - realtime_requirement
   - couchbase_fit_reason

3. Validate against LLM
   - Tier 1 accounts should mostly receive LLM qualification A or B.
   - LLM remains an independent gauge, not part of the score.

## Regression Protection

The following modules are considered stable:

- llm_client.py
- llm_prompt_builder.py
- llm_json_parser.py
- llm_validator.py
- llm_utils.py

Changes to these modules should only be made to fix verified defects. New enhancements should focus on upstream intelligence.

## Success Criteria

- Tier 1 accounts consistently align with LLM A/B assessments.
- Scores are transparent and explainable.
- Company attractiveness is separated from Couchbase workload fit.
- Streamlit UI will consume the generated JSON and scoring outputs.